## Slide 1: 2020 Annual Review

## Slide 2: CONTENTS
2
Cognizant AMS Scope and Pipeline
1
2019 & 2020 Contracts Review
3
Cognizant AMS 2020 Delivery Review
AMS Team Structure and Finance

## Slide 3: 2018 Service Procurement Summary
No. |  | Contract Name | Start Date | End Date | Amount with Tax | PM | Execution Status | Status
1 |  | AMS | 2018/1/1 | 2018/12/31 | 5,136,323.28 | Jacky Gao | ● | Complete
2 |  | AMS – AV/CDR | 2018/7/1 | 2018/12/31 | 207,018 | Jacky Gao | ● | Complete
4 |  | Content Author 2018 | 2018/1/1 | 2018/8/30 | 251,872 | Cao Wei | ● | Complete
5 |  | CR1700780开发 | 2017/12/31 | 2018/3/31 | 44,000 | Jiang Wei | ● | Complete
6 |  | MDES CR1600999 & CR1700352 | 2108/3/15 | 2018/4/30 | 31,800 | Jiang Wei | ● | Complete
7 |  | CR1800450开发 | 2018/8/31 | 2018/9/28 | 30,000 | Zhibing Xu | ● | Complete
8 |  | StructuredEnhancement-Wechat-CR170030 | 2017/9/1 | 2017/12/31 | 321,200 | Cindy Li | ● | Complete
Total（RMB） |  |  |  |  | 6,022,213.18 |  |  | 
● On track ● At risk ● Behind
CR

## Slide 4: 2019 Service Procurement Summary
No. |  | Contract Name | Start Date | End Date | Amount with Tax | PM | Execution Status | Status
1 |  | AMS – OBS | 2019/1/1 | 2019/12/31 | 4,613,687.03 | Jacky Gao | ● | On-going
2 |  | AMS – CBS | 2019/1/1 | 2019/12/31 | 1,621,886.68 | Jacky Gao | ● | On-going
3 |  | CR1700922 One Quotation系统安全漏洞修复 | 2018/9/1 | 2019/5/27 | 93,000 | Zhenguo Jin | ● | Complete
Total（RMB） |  |  |  |  | 6,328,573.71 |  |  | 
● On track ● At risk ● Behind

## Slide 5: AMS current scope
AMS China Engagement kick started in Oct 2014 and entered into steady state in Q1 2015. The scope is to do Application maintenance support for 40 applications spanning across various technologies. The scope was updated in June 2020 as Cognizant won RFP for new scope.
AMS China – Key Business Area
Audit
Policy Management
AURA
MDES
PASS
WTS
Reporting
CIRC
CSO
SAP BO
Agent Management
e-opening
Communication
EMAIL
Doc Management
Scanning
CIRC
IT Support
JIRA
iMap
SMIS
SMS
New Printing
Data Warehouse
Xiehui
ODS
Gonghui
DM/TM BI
RI-ETL
One Quotation
MTS
Web Portal
DTC(SWAN)
Sales
FileNet
AMS China – Key Technologies
Java / .NET / WeChat / SAP-BO / Informatica / Cognos/ Angular / H5 / CSS3 /IOS / Andriod
WeChat
DHT
Customer Service
eNotice
eClaim
Enterprise wechat
BMP
RPIS
EZT

## Slide 6: Scope in-take of 2020 & Transition Pipeline
1. Cognizant AMS added the below scope in 2020:
  RPIS
  EZT
  ARS
  BMP
  EB-WECHAT
2. Scope won in JUNE 2020 :
  RPIS
  EZT
  ARS
  BMP
  EB-WECHAT
3. Additional scope suggestion:
  2020-2021 Pipeline: QA Automation, Treasure Management Platform, Fee Management System, NB Workflow
  To-be-determined: New Comp, Data Lake,中保信保单报送平台,IVR-TM,IVR-CS, i-Pay, iPartner

## Slide 7
Key Highlight - 2020
No. | Application System | Description | Benefit
1 | All | Cognizant takes over AMS metrics reports for all vendors. Metrics include monthly ticket reports, SLA, etc. Cognizant team worked as liaison to manage other AMS vendor teams. | Additional contribution by Cognizant team to bring forward centralized reporting.
2 | ODS | ODS has a major change in Sep. The new environment is ODS backend database(SQLServer) which use solid state disk and has much more storage space, also the version is upgraded from 2008 to 2012, what we did is smooth code migration and performance comparison, avoid any impact of data pushing to downstream. | System performance is greatly improved.
3 | CIRC Reporting | Data model for CIRC Reporting failed to produce the required report for March. ODS engineers and CIRC engineers have worked together through over-time to optimize the data model and produced the reports timely. | Performance gain of monthly CIRC database reporting. Permanent fix of the issue. Estimated 0.2 FTE per month saving.
4 | iMap | Updated iOS certificate for MetLife China, so that all iOS systems can receive updated certificate, including iMap. Fixed historical issue of image overlay. 525365 policies scanned and fixed 1717 problematic policies. | iOS certificate is universally updated for all MetLife China iOS App’s. Estimated one time effort saving of 1 person month for automated image fixing.
TIM 补充

## Slide 8: Feedback and Improvement Plan
Feedback | Improvement Plan
Tim 写上发布流程 | 
The high load of the system may lead to system downtime. If the problem cannot be found and handled, it will bring huge production accidents | Cogniznt AMS team has been working on using the current popular technology to develop application service monitoring application system, discover application problems in time and inform relevant personnel to handle them in time, which improves efficiency and reduces risk Cognizant team is to onboard internal Delivery Excellence team to help with process maturity and annual assessment.
TIM 完成

## Slide 9
Delivery Snapshot
IM Ticket Trend – Jan-May 2019
IM Ticket Trend – Jan-May 2020
Problem Ticket Trend - Jan-May 2019
41% decrease in incident trend when compared from 2019(Average of 189) to current 2020(Average of 111)
Majority of the tickets from PASS , Wechat and MTS.
Problem tickets incoming rate has increased in 2020 compared to 2019.
SR Ticket Trend – Jan-May 2019
SR Ticket Trend – Jan-May 2020
Problem Ticket Trend - Jan-May 2020
10% Increase in SR trend when compared to 2019(Average of 225) to current 2020(average of 248).
CR has not in the scope in 2020.
WR trend – Prior – Jan-Oct 2019
WR trend – Prior Jan-May 2020
Chart: 
| Jan | Feb | Mar | Apr | May
P1 | 0 | 0 | 0 | 0 | 0
P2 | 0 | 0 | 0 | 0 | 0
P3 | 5 | 3 | 4 | 1 | 2
P4 | 164 | 95 | 109 | 158 | 24
P5 | 224 | 121 | 130 | 209 | 262
 | 393 | 219 | 243 | 368 | 288
Chart: 
| Jan | Feb | Mar | Apr | May
P1 | 0 | 0 | 0 | 0 | 0
P2 | 0 | 0 | 0 | 0 | 0
P3 | 0 | 0 | 1 | 0 | 2
P4 | 178 | 83 | 181 | 241 | 267
P5 | 98 | 57 | 122 | 166 | 114
 | 276 | 140 | 304 | 407 | 383

## Slide 10: SLA Dashboard
SLA Analysis:
SLA has been all green for year 2019 with MetLife China unified SLA report.
SLA Metrics | Severity | Expected SLA | SLA | Jun’19 | Jul’19 | Aug’19 | Sep’19 | Oct’19 | Nov’19 | Dec’19 | Jan’20 | Feb’20 | Mar’20 | Apr’20 | May’20
INC-Response time | P1 | 95% | 15 min | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA
 | P2 | 95% | 30 min | NA | 100% | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA
 | P3 | 90% | 1 hr | 100% | NA | NA | NA | 100% | 98% | 98% | 100% | NA | 100% | NA | NA
 | P4 | 90% | 2 hrs | 97% | 93% | 97% | 98% | 100% | 96% | 100% | 100% | 98.08% | 97.83% | 98.5% | 97%
INC-Resolution Time | P1 | 100% | 2 hrs | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA
 | P2 | 91% | 3 hrs | NA | 100% | NA | NA | 100% | 100% | NA | NA | NA | NA | NA | NA
 | P3 | 91% | 6 hrs | 100% | NA | NA | 100% | 100% | 96% | NA | 93.33 | NA | 100% | 100% | NA
 | P4 | 91% | 8 hrs | 96% | 97% | 91% | 96% | 97% | 100% | 98.2% | 96.67% | 96.72% | 100% | 100% | 100%
SR-Response time | P2 | 95% | 30 min | NA | NA | NA | NA | 100% | 100% | NA | NA | NA | NA | NA | NA
 | P3 | 90% | 1 hr | NA | NA | NA | 100% | 100% | 100% | 100% | 100% | 100% | NA | NA | NA
 | P4 | 90% | 2 hrs | 90% | 93% | 95% | 95% | 100% | 100% | 100% | 100% | 100% | 90% | 95% | 97%
SR-Resolution Time | P2 | 91% | 1 BD | NA | NA | NA | NA | 100% | 100% | NA | NA | NA | NA | NA | NA
 | P3 | 91% | 3 BD | 100% | 100% | 100% | 94% | 93% | 91% | 92.65% | 95.31% | 88.64% | 100% | 100% | NA
 | P4 | 91% | 5 BD | 100% | 100% | 100% | 99% | 93% | 95% | 96.45% | 94.85% | 93.9% | 99.1% | 99.26% | 100%